## Slide 1: Project Management Framework

## Slide 2: Objectives
Enterprise Environment Factor
  PMIS
Organizational Process Asset
Definition of a project and Constraints
Organizational Structure
  Matrix (Strong, Weak, Balanced)
  Functional
  Projectized
  Project-based organization
  Organizational Hierarchy
  Tight matrix
Project Life Cycle
– Predictive, Incremental, Iterative, Adaptive
Work Performance Data and
Information
Stakeholder Management
Operational work
PMO (Supportive, Controlling, Directive)
Program, Portfolio Management

## Slide 3: Content
Project
Program & Portfolio
Project Management Office
Operation
Project Manager
Organizational influence on Project Management
Project Life Cycle
Project Element

## Slide 4: 1. Project

## Slide 5: Overview
A project is a temporary endeavor undertaken to create
a unique product, service or result
Temporary
endeavor
Progressively
elaborated
Unique (product,
service, result)

## Slide 6: Overview
Has unique purpose
It is temporary
Progressive elaboration
Requires Resources from various areas
Initiate by customer or Sponsor
Uncertainty

## Slide 7: Overview
When project will end?
  Terminated – due to change in strategy or many not be feasible
  Stopped – When need for project no longer exist
Project’s are authorized because of
Marketing Demand
Social need
Legal Requirement
…
Strategic & business need Customer request Environment Consideration
…

## Slide 8: Project Management
The application of knowledge, skills, tools & techniques to project activities to meet project requirements.

## Slide 9: Project Management
Advantages
Better control of financial, physical and human resource
Improved customer relations
Shorter development times
Lower cost & Higher profit margins
Improved productivity
Better internal coordination
Higher quality and increased reliability

## Slide 10: Project Management
11

## Slide 11: Project Management

## Slide 12: Project Management
Project
A project is a temporary endeavor undertaken to create unique product,
service or result
Project Management
The application of knowledge, skills, tool & techniques to project activities to
meet project requirements
Project Manager
The Person assigned by the Performing Organization to lead the team to achieve the project Objectives

## Slide 13: 2. Program & Portfolio

## Slide 14: Program Overview
Is a group of related projects that has related output
Attributes
  Decreased risk
  Economics of scale
  Align projects direction & improve co-
ordination
  Focus on inter-dependencies between projects
Need program manager’s coordination and management activities
Project
3
Project4
Project2
Project6
Project 1
Project7
Program
Sub Program
Project 1
Project 2
Project 3

## Slide 15: Examples about program

## Slide 16: Program Management vs Program Manager
Program Management
The application of knowledge, skills, tool & techniques to program
activities to meet program requirements
Obtain benefits and control not available by Managing Projects individually
Program Manager
Provides leaderships and direction for the project managers heading the project in the program
Focus on Benefits
Decreased risk

## Slide 17: Portfolio Overview
Is a group of related program, individual project and other related operation work
Attributes
– Helps achieve specific strategic
business goals, Enhance benefits to
Organization
Reduce risks
Optimize use of resources
Include Operations
Not necessarily directly related
between projects
Portfolio
Sub Portfolio
Project
Program
Project
Program
Project
Project
Operations

## Slide 18: Examples about portfolio

## Slide 19: Organizational Project Management
OPM is strategy execution framework
  Support practices to consistently and predictably deliver org. strategy
  Produce better performance, results, and sustainable competitive advantage

## Slide 20: 3. Project Management Office (PMO)
09e-BM/DT/FSOFT - ©FPT SOFTWARE - Corporate Training Center - Internal Use
21

## Slide 21: Overview
PMO is a department in the organization. It is a management structure that standardizes project-related governance processes & facilities sharing of resources, methodologies, tool & techniques

## Slide 22: Overview
Supporting
Policies, Methodologies, templates and lessons learned. It has low control.
Controlling
Requires compliance; train others, assist with tools. It has moderate control.
Directive
Provide PM for projects; Takes control; Manage directly; Responsible for result of these projects. It has high control.
PMO can take one of several different forms:

## Slide 23: Overview
Identifying & developing Project Management methodology, practices & standards
Monitoring compliance with Project Management standard policies, procedures, and templates via project audits.
Developing and managing project policies, procedures, templates and other shared documentation (organization process assets)
Coaching, mentoring, training and oversight
Coordinating communication across projects
Managing shared resources across all the projects

## Slide 24: Overview
More …
  Be part of the Change Control Board
  Be Stakeholder
  Prioritize projects
  Recommend the termination of projects when appropriate
  Help gather lesson learned and make available to other projects
  More heavily involved during project initiating than later in the project

## Slide 25: vs Project Manager
PM
Focuses on project objectives
Controls assigned project resources
Manages constraints of individual projects
PMO
Manages major program scope changes to better achieve business objectives
Optimizes use of shared
resource across projects
Manages methodologies, standards, risk/opportunities, metrics & interdependencies

## Slide 26: Henry Ford
“Obstacle are those frightful things you see when you take your eyes off your goal.”

## Slide 27: 4. Operation

## Slide 28: Overview
Is on-going endeavors that product repetitive output, with resources assigned to perform same set of tasks according to standards institutionalized in a product life cycle
Introduction
Growth
Maturity
Decline
PLC
Product Life Cycle

## Slide 29: Distinct Project with Operation

## Slide 30: Distinct Project with Operation
PROJECT
Attain its objectives and
terminate
Create own character,
organization and goals
Unique product or service
Uses Heterogeneous team
Are Temporary (has start &
end date)
Catalyst for change
OPERATION
Sustain the business
Semi permanent charter organization and goals
Standard product or service
Uses Homogeneous teams
On going activity that
produces repetitive output
Maintain status quo

## Slide 31: 5. Project Manager

## Slide 32: Overview
Management Skills
Planning
Meeting Management
Time Management
Organizing
Controlling
Interpersonal Skills
Leadership
Communication
Influence
Motivation
Negotiation
Team Building
The person assigned by Performing Organization to lead
team that is responsible for achieving project objective.

## Slide 33: Overview
Reports to
Functional Manager
Program Manager
Portfolio Manager
PMO Manager
Operation Manager
Works with
Business, System Analyst
Quality Assurance Manager
Subject Master Expert
Vendor, Project Staff
PMO
PM often has lot of responsibility and lacks of real authority. He often negotiate with management/function manager for resources.

## Slide 34: Overview
PM need to involve project team members in the planning process.
Identifies and document conflicts of project objectives with organization strategy as soon as possible.
Show consider every processes to determine if they are
needed for individual projects
Must balance the constraints and tradeoff, effectively communicate the info (including bad news) to sponsor for informed decisions

## Slide 35: Authority
In control of the project all the time
Authorized to spend the approved project budget
Authorized to make all project execution decisions
Empowered to use resources

## Slide 36: 6. Organizational influence on Project Management
37

## Slide 37: Overview
Organization Culture & Style
Organization Communication Organizational Structures Organizational Process Assets (OPA)
Enterprise Environment Factors (EEF)

## Slide 38: Overview
Organization Communication
  Project management success is highly dependent on an effective
organizational communication style.
  Existing communication culture will impacts projects
  Electronic Communication
    E-mail
    Texting (text chatting); Instant messaging (SMS)
    Telephone / Fax
    Social media
    Video and web conferencing

## Slide 39: Overview
Organization Culture & Style
  It is a system of shared assumptions, values, and beliefs, which governs how people behave (dress, act, & perform job) in organizations
  Examples
    Shared visions, mission, values, beliefs, & expectations
    Regulations, policies, methods, & procedures
    Motivation & reward systems
    Risk tolerance
    View of leadership, hierarchy, & authority relationships
    Code of conduct, work ethic, & work hours
    Operating environments

## Slide 40: Overview
Organizational structures
  It define a hierarchy within an organization.
  It identifies each job, its function & where it reports to.
  It determines how information flows in the company.
Organization Types
  Functional
  Projectized
  Matrix (Week, Strong, Balanced)
  Composite

## Slide 41: Organization Type
Functional Organization

## Slide 42: Organization Type
In functional Organization
  Project Expeditor
    Staff assistant
    Communication Coordinator
    Can not make or enforce decisions
  Project Coordinator
    Similar to Project Expeditor.
    Some power & authority to make decisions
    Reports to higher level managers

## Slide 43: Organization Type
Functional Organization
Advantages
  Highly specialized expertise. Easier management of specialists
  Resource grouping by
specialties
  Clear reporting relationships. Team member reports to one supervisor.
  Well defined career path.
Disadvantages
More emphasis of functional specialty, result in harming project.
Difficulty in balancing project
versus real work.
Slow in delivering outcome.
PM has little of no authority.
No career path in project
management.

## Slide 44: Organization Type
Projectized Organization

## Slide 45: Organization Type
Projectized Organization
Advantages
  New work /enhancement is
organized by Projects
  PM gets resources from different
functions & can hire its own
  Team works only on project work
  PM has its own full time support staff
  PM has full control on budget & Resources, Fully responsible for outcome.
  Communication is vertical.
Disadvantages
No home
Duplication of work &
facilitates
In-efficient resource utilization.
Project isolation
Projectitis

## Slide 46: Organization Type
Matrix Organization: Strong, Weak, Balanced
  * Tight Matrix: has nothing to do with a matrix organization

## Slide 47: Organization Type
Matrix Organization: Strong, Weak, Balanced

## Slide 48: Organization Type
Matrix Organization: Strong, Weak, Balanced

## Slide 49: Organization Type
Disadvantages
Power struggle between PM & Functional Manager
Groupities
Excessive Overhead
Matrix Organization
Advantages
  Efficient resource sharing
  Flexible & Dynamic
  Focused on Project Goals
  Easy team member
reassignment
How to overcome disadvantages of matrix structure ?

## Slide 50: Organization Type
Composite Organization
Very effective resource utilization
High flexibility in meeting requirements

## Slide 51: Organization Type
Authority Matrix

## Slide 52: Organizational Process Asset
Processes and Procedures
  Policies
  Procedures
  Standard template
  Guideline
Corporate knowledge base
  Historical information of
projects
  Lessons Learnt
  Stakeholder Register
  Risk Register

## Slide 53: Enterprise Environment Factor
External Enterprise
Government regulation
Market conditions
Infrastructure
External political conditions
It refer to conditions, not under the control of the project
team, that influence, constrain, or direct the project
Internal Enterprise
Organizational culture
Type of organizational structure
Internal political conditions
Available resources
PMIS: Project Management Information System

## Slide 54
Edgar Schein
“The only thing of real importance that leaders do is to create and
manage culture”

## Slide 55: 7. Project Life Cycle

## Slide 56: Overview
A project life cycle is a collection of project phases. It is a performing organizations or departments project methodology.
– Ex: Software development project phases: Requirement -> Design -> Implement -> Test -> Deployment
Project phase is a collection of logically related project activities that results in one or more deliverables. These are industry specific.
Project Management Process – what you need to do to
mange the work

## Slide 57: Overview
Plan Driven
  Predictive life cycle (Waterfall or traditional life cycle)
Change Driven
  Iterative, incremental or adaptive life cycle

## Slide 58: Overview
Characteristic

## Slide 59: Overview
Phase to phase relationship
Sequential
Overlapping

## Slide 60: Project Management Process
A management process group (process group) is what you need to do to manage the work
In PMBOK 5th
  Initiating
  Planning
  Executing
  Monitoring and Controlling
  Closing
Compare with Project Life Cycle?

## Slide 61: 8. Project Elements

## Slide 62: Project Constraints
The 6 project constraints are similar to this 6 legged robot. Each leg represents a constraint, and an issue with any of the constraints may impact the entire project

## Slide 63: Project Stakeholder
Stakeholder is an individual, group, or organization who may affect, be affected by outcome of a project.
  May be actively involved in the project
  May have interests that may be positively or negatively affected by outcome of the project.
  Different stakeholders may have competing expectations that might create conflicts within the project
Stakeholders identification is a continuous process.
Stakeholder has varying level of responsibility

## Slide 64: Project Stakeholder

## Slide 65: Project Team
Project Management Staff
Project Staff
Supporting
Experts (SME)
User or customer representatives
Sellers
Business partner members
Business
partners
Project Management Office
Project Team: a set of individuals who support the project manager in performing the work of the project to achieve its objectives. PM is the Leader

## Slide 66: Project Team
Project Team composition is based on factors such as
  Organizational culture, Scope & Location
  The relationship between PM & the team varies depending on
the authority of PM
Part- time
Fulltime

## Slide 67: Project Governance
The alignment of project objectives with the strategy of the larger organization by the project sponsor and project team.
A project’s governance is defined by and is required to fit within the larger context of the program or organization sponsoring it, but is separate from organizational governance

## Slide 68: Project Information
Work Performance
Data
The raw observations and measurements identified during activities performed to carry out the project work
Work Performance
Information
The performance data collected from various controlling processes, analyzed in context and integrated based on relationships across areas;
Work Performance
Reports
A compilation of work performance information for consumption purpose such as status or decision making

## Slide 69: Other concept
Project Success
  Measured in terms of completing project within constraints of
scope, quality, schedule, budget, resources and risks.
Responsibility of PM
  The PM is responsible and accountable for setting realistic and
achievable boundaries for the project .
  To accomplish project within the approved baselines
    Cost baseline
    Schedule baseline
    Scope baseline

## Slide 70
Nikos Kazantzukis
“In order to succeed, we must first believe that we can.”

## Slide 71: Summary
Enterprise Environment Factor
  PMIS
Organizational Process Asset
Definition of a project and Constraints
Organizational Structure
  Matrix (Strong, Weak, Balanced)
  Functional
  Projectized
  Project-based organization
  Organizational Hierarchy
  Tight matrix
Project Life Cycle
– Predictive, Incremental, Iterative, Adaptive
Work Performance Data and
Information
Stakeholder Management
Operational work
PMO (Supportive, Controlling, Directive)
Program, Portfolio Management

## Slide 72: Next Objectives
What is done during each of the project management process groups
  Initiating
  Planning
  Executing
  Monitoring and Controlling
  Closing
What you do not do but should do in your real world during each of the project management process groups.

## Slide 73
Thank you